# Phase 6 Deployment Validation And Extension

Table of Contents

# Phase 6: Deployment, Validation, and Extension

Version: 0.4.0 Last updated: 2026-04-29

## Objective

Move the starter from source code into an executable local environment, verify the baseline behavior, and define the next phases toward production readiness.

## Code anchors

- docker-compose.yml

- backend/Dockerfile

- frontend/Dockerfile

- infrastructure/terraform/oci/main.tf

- infrastructure/kubernetes/deployment.yaml

- tests/test_api.py

## Detailed steps

### Step 1: Package the backend

The backend Docker image:

- starts from python:3.12-slim

- installs backend/requirements.txt

- copies the FastAPI app

- launches Uvicorn on port 8000

### Step 2: Package the frontend

The frontend Docker image:

- starts from node:20-alpine

- installs npm dependencies

- builds the production bundle

- serves the preview app on port 3000

### Step 3: Compose the local runtime

docker-compose.yml defines three services:

- backend

- frontend

- db

This creates a clean separation between the frontend experience, backend processing path, and pilot database service while still being easy to start locally.

### Step 4: Validate backend behavior

tests/test_api.py verifies:

- health endpoint availability

- invoice routing

- prior-authorization routing

These tests confirm the critical domain branches work before any UI or deployment work is considered trustworthy.

### Step 5: Maintain infrastructure placeholders

The infrastructure layer is intentionally a starter:

- OCI Terraform defines provider and common tags

- Kubernetes manifests define baseline deployments and services

This provides a documented path forward without pretending deployment automation is production-complete.

### Step 6: Define the next implementation phases

Logical future phases after this starter are:

- OCR and document ingestion

- persistence and audit history

- authentication and role-based access

- queue-driven orchestration

- real vector retrieval

- production OCI deployment hardening

## Diagram

## Version 0.4.0 update

Deployment guidance is now better framed as a staged progression:

- current local Docker demo

- OCI Enterprise AI or Oracle Fusion-connected pilot environment

- shared MCP services from MCPPlatform

- hardened gateway, approvals, and durable audit from MCPEngine

- production OCI deployment with real Oracle integrations

flowchart LR
    A["Source repository"] --> B["Backend Docker image"]
    A --> C["Frontend Docker image"]
    A --> H["Database service"]
    B --> D["Docker Compose backend service"]
    C --> E["Docker Compose frontend service"]
    D --> F["Backend tests"]
    A --> G["OCI Terraform starter"]
    A --> I["Kubernetes starter"]
    F --> I["Validated local baseline"]

## Exit criteria

- local containers can be built and started

- core API tests pass

- deployment starter assets exist

- future hardening phases are documented explicitly